## Slide 1: IST 303 Team Project: Part C HODL (Hold On, Don’t Liquidate) App
Team Members:
Eman Alzahrani, Marcus Dashoff,
Raymond Derrick Dimla,
James Hah, Chen Zhu

## Slide 2
Project Overview:
Developing a simple stock trading app that allows users to:
✅ Buy and sell stocks
✅ View their portfolio
✅ Cancel unfulfilled orders
✅ Analyze market trends
Key Focus:
Real-time stock price updates 📈
Market trends and news 📰
Order management (buy, sell, cancel) 💸

## Slide 3
What We Achieved in Milestone 1:
📊 User authentication (login/logout).
📂 Database setup for users and stock trades.
💸 Buy and sell order functionality.
📈 Stock search and market info display.
👉 Next, we'll walk you through these features in detail.

## Slide 4: Basic Setup
Design pattern
  Model View Presenter (MVP)
Database design
  User account setup
  Stock trading basic schema
Front-end website with basic navigation bar
User Log In & Session Setting – Flask Login Manager
Website
“Main” Python Program
Database

## Slide 5: User Story 1 – Dashboard
I want to be able to login manage my stock trades, have proper labels such as tickers, ids, and date times recording my activities. My session are secured, and my profile is saved when I leave or log out.

## Slide 6: Kickoff – Environment Setup
User DB Table Setup
  user (id, email, balance, password)
Stock Trade DB Table Design and Setup
  Stock Schema: stock (id, ticker, full_name)
  Purchase & Sell Schema:
    purchase (id, user_id, stock_id, price, datetime, fulfilled_by_id, is_canceled)
    sell (id, user_id, stock_id, price, datetime, fulfilled_by_id, is_canceled)
User Authentication
  User login with session setting
  User logout with session unsetting
Navigation Setup
  Page tabs: Main, Sell, Buy, Info

## Slide 7: Software Demonstration
What the code does
How it fulfills the user stories

## Slide 8: User Story 2 - Search Stock Information
I want an Info Page where I can search for a stock by entering a ticker and clicking submit to view buy sell data. The page should display the last price, highest and lowest historical prices. A refresh button may be added later for manual updates.

## Slide 9: Story 2 Tasks – Stock Search
Info Page Features
  Search box with submit button (user enters ticker and clicks submit)
  Stock info page (using stock ID as parameter)
    DB query search
    Show last price
    Show highest historical price
    Show lowest historical price
    Trade volume within the past 24 hours
    (More details to be added in later iterations)
  Refresh button (low priority)

## Slide 10: Software Demonstration
What the code does
How it fulfills the user stories

## Slide 11: User Story 3 – Buy Order
I want to be able to select a stock to sell or purchase. It will be placed in my “wallet”. I want to also be able to cancel the page/transaction.

## Slide 12: User Story 3 Tasks – Buy Order
Buy
Purchase Page Features
Input fields: stock symbol, shares, price
Submit button
Database call: Create multiple purchase entries & insert into DB
(Fulfillment logic will be added later)
Cancel
Cancel Purchase Order
Display unfulfilled purchase orders with a Cancel button
Clicking Cancel removes the entry from the purchase table

## Slide 13: Tests
Original Plan
Focus on meeting Milestone 1 without delivery delay
Start filling in test cases with MVC design pattern has been implemented
Setting up PyTest took us really long time due to `module issue`
(Not in a rush to fill in tests)
Tests we have accomplished so far
Search Controller
User Not Logged In Should Be Redirected To Login Page
Logged In User Should Be Able To Visit Search Page
Logged In User Should Be Able To Conduct Search With Valid Ticker
Logged In User Should See Error If Search With Invalid Ticker

## Slide 14: Team Agile Retro
Weekly Sync Up Meeting & Async texts
Fall behind the targeted date to achieve Milestone 1
Iteration, understand road blocker, understand why inaccurate estimate
Move some features to the next Milestone (which is User Story 3)
Revisit tasks and break down tasks into smaller tasks
Missing test cases
Revisit and determine we should ensure `test cases` should be subtasks for each user story
Git branching
Encountered the situation that `git push` got declined
Learn to use defensive programming approach – advise team members to learn about git branching system with pull requests.

## Slide 15: Velocity + and Burn Down Chart
Burndown Chart
Team of 5
7 Days: 2-3 days per week * 3 weeks
.4 Velocity due to full-time students or fully employed + part-time students
5 *7 * .4 = 14 Working days in our iteration
1 Iteration to milestone 1

## Slide 16: Stand Up Meetings
2/14/25 - Feature Requests + Prioritization
Planning Poker
2/12/25 - Flask Part 2
(Templates + Welcome Page)
2/19/25 - Story 1 Review
Memory of user(s)
Present relative information)
2/23/ 25 - Story 2 Review
(SQL, website, presentation)
3/9/25 – Story 2 Task Review + Presentation Review
3/12/25 - Presentation Review
2/26/25 - Flask Part 3
Database File

## Slide 17: WIP: Milestone 2.0
User with valid login is able to visit the stock purchase page
  User can select stock symbol
  User can type in stock purchase price per share
  User can type in stock purchase quantity
  User's purchase request will be recorded into backend DB
    Validation will be conducted before save it
User with valid login is able to visit the stock sell page
  User can select stock symbol
  User can type in stock sell price per share
  User can type in stock sell quantity
  User's sell request will be recorded into backend DB
    Validation will be conducted before save it

## Slide 18: Conclusion
Questions

## Slide 19: Live Demo
🤞